## Slide 1: BioRube Bot Team
Status of activities

## Slide 2: Major Tasks Sprint 2
Clean up merged 2019 repository and resolve lingering issues
Merge Level 1 and 2
Determine new level 2 requirements

## Slide 3: Accomplishments
Repository
  Removed items from the repo that should not be versioned
    Additional iterations of this task will be needed as more of these are identified
  Added an ignore file for git to tell it what types of files to ignore and not version in the future
Bugs and Issues
  Re-associated the proper code with the GTP Prefab so it moves once spawned
  Removed the dots from the GTP prefab
  Resolved some runtime errors that were occurring while the GTP roamed around the cell membrane
  User is now able to play through the game

## Slide 4: Accomplishments
Merge Level 1 and 2
  Renamed Level 2 to Level 1
  Removed level 1
New Level 2 Requirements
  Met with Dr. Cline to understand what is needed from Level 2
  Discussion resulted in updated “Win” document from which requirements may be derived

## Slide 5: DEMO
  DEMO

## Slide 6: Next Steps
  New Level 2
    Derive requirements from updated ”Win” document
    Create Prefabs for new items
  Testing
    Test the game on a new iPad